Expanded Standard Operating Procedure

Below is a fully expanded, real-world SOP including:

- Details on how each stage is performed

- Typical documents/templates to be prepared

- Roles responsible for each stage

Expanded Standard Operating Procedure (SOP)

(For a multi-million-pound commercial fit out contractor in London)

1. Marketing & Business Development

Tasks:

- Maintain digital and printed marketing materials

- Target landlords, developers, architects, PM firms

- Maintain pipeline in CRM

- Identify key contacts in client organisations

Templates/Documents:

- Marketing Brochure

- Case Study Templates

- CRM Opportunity Log

Responsible:

- Business Development Manager

- Marketing Manager

2. Sales Enquiry & Opportunity Stage

Tasks:

- Receive enquiry via email or phone

- Log details in CRM

- Initial client meeting:

  - Discuss floor area, CAT A/B

  - Timescales

  - Budget expectations

- Conduct Go/No-Go decision

- Sign NDA if required

Templates/Documents:

- Go/No-Go Form

- Client Brief Template

- NDA Template

Responsible:

- Business Development

- Sales Director

- Bid Manager

3. Pre-Construction / Tender Process

Cost Planning

- Review tender docs

- Check drawings against landlord standards

- Identify high-risk elements

- Prepare budget estimate

Supply Chain Enquiries

- Send out RFPs to:

  - Partition specialists

  - M&E contractors

  - Joinery suppliers

- Evaluate quotes

Tender Submission

- Prepare technical submission:

  - Method statements

  - H&S approach

  - Programme

- Commercial submission:

  - Pricing breakdown

  - Qualifications

  - VE proposals

- Obtain Director sign-off

- Submit tender

Templates/Documents:

- Tender Checklist

- Cost Plan Spreadsheet

- Risk Register

- Method Statement Template

- Programme Template

Responsible:

- Bid Manager

- Estimator

- Directors (final sign-off)

4. Post-Tender / Negotiation

- Respond to clarifications

- Revise pricing/programme

- Meet with client to negotiate terms

- Engage legal team for contract review

Templates/Documents:

- Clarifications Log

- Revised Cost Plan

- Contract Review Checklist

Responsible:

- Commercial Manager

- Legal Advisor

- Directors

5. Contract Award

- Receive LOI

- Issue internal Project Commencement Notice

- Internal handover:

  - Review differences between tender & contract

- Assign project team

Templates/Documents:

- Project Handover Checklist

- Project Directory

Responsible:

- Operations Director

- Project Manager

- QS

6. Project Setup

- Set up digital folders

- Review and sign Construction Phase Plan

- Submit F10 to HSE

- Confirm:

  - Logistics plans

  - Building management protocols

- Organise temporary works

- Schedule pre-start meetings

Templates/Documents:

- Construction Phase Plan Template

- Site Setup Checklist

- F10 Notification Template

Responsible:

- Health & Safety Manager

- Project Manager

- Site Manager

7. Procurement & Supply Chain

- Tender sub-packages:

  - Drylining

  - M&E

  - Joinery

- Evaluate and appoint subcontractors

- Place plant hire orders

Templates/Documents:

- Procurement Schedule

- Subcontractor Questionnaire

- Subcontract Template

Responsible:

- Project QS

- Commercial Manager

8. Design Development

- Produce detailed drawings

- Attend coordination meetings

- Submit for:

  - Landlord approval

  - Building control

- Provide samples for sign-off

Templates/Documents:

- Design Tracker

- Drawing Register

- Sample Approval Form

Responsible:

- Design Manager

- Project Manager

9. Mobilisation & Site Establishment

- Agree start dates

- Complete pre-start meetings

- Set up hoardings, welfare

- Display H&S signage

- Conduct dilapidation surveys

Templates/Documents:

- Site Setup Plan

- Dilapidation Report Template

- H&S Notice Board Templates

Responsible:

- Site Manager

- Health & Safety Officer

10. Construction / Fit Out Phase

- Daily activity coordination

- Daily diaries & photos

- Monitor programme

- Weekly site progress meetings

- Issue daily permits for works

Templates/Documents:

- Site Diary Template

- Permit to Work Template

- Progress Report Template

Responsible:

- Site Manager

- Project Manager

11. Quality & Progress Monitoring

- Carry out inspections

- Raise NCRs if needed

- Hold quality workshops

Templates/Documents:

- Quality Inspection Checklist

- NCR Template

- Weekly Report Template

Responsible:

- Site Manager

- QA Manager

12. Testing & Commissioning

- Plan and witness:

  - Fire alarm tests

  - Air pressure tests

- Obtain:

  - Test certificates

  - Commissioning sheets

- Conduct client demos

Templates/Documents:

- Commissioning Plan

- Test Certificate Template

- O&M Manual Template

Responsible:

- M&E Manager

- Project Manager

13. Client Inspections & Snagging

- Internal pre-snag

- Client snag inspections

- Record all items

- Complete de-snag

- Issue PC certificate

Templates/Documents:

- Snag List Template

- Completion Certificate

Responsible:

- Site Manager

- Project Manager

14. Project Completion

- Compile O&M manuals

- Agree final account

- Handover keys and documents

- Remove welfare facilities

- Conduct lessons learned session

Templates/Documents:

- Final Account Statement

- Handover Checklist

- Lessons Learned Template

Responsible:

- Project Manager

- QS

- Directors

15. Defects Period / Aftercare

- Log and resolve defects

- End-of-DLP inspection

- Issue Final Certificate

Templates/Documents:

- Defects Log

- DLP Closure Certificate

Responsible:

- Aftercare Manager

- Project Manager

16. Project Close Out

- Archive project documentation

- Prepare case study

- Feed lessons learned to BD

Templates/Documents:

- Archive Checklist

- Case Study Template

Responsible:

- Project Manager

- Marketing Team