Full Project Lifecycle Checklist Roadmap

1. Marketing & Business Development

- Maintain marketing collateral

- Network with landlords, PMs, architects

- Maintain CRM

- Monitor tenders & frameworks

- Arrange site tours

- Attend industry events

2. Sales Enquiry & Opportunity Stage

- Log enquiry in CRM

- Arrange client meeting

- Request drawings, specs, budgets

- Complete Go/No-Go

- Assign Bid Manager

- Sign NDAs

3. Pre-Construction / Tender Process

- Review tender docs

- Conduct site survey

- Identify risks & long-leads

- Send enquiries to supply chain

- Develop cost plan

- Prepare technical & commercial bids

- Internal tender review

- Submit bid

4. Post-Tender / Negotiation

- Respond to clarifications

- Attend VE meetings

- Revise costs/program

- Prepare final commercial offer

- Negotiate contract terms

- Legal contract review

5. Contract Award

- Receive LOI / contract

- Issue Project Commencement Notice

- Assign PM, QS, Design Manager

- Handover meeting

6. Project Setup

- Review tender vs contract

- Set up folders & document control

- Develop Construction Phase Plan

- Notify HSE if required

- Develop prelim program

- Organize pre-start meetings

- Plan temp works & site setup

7. Procurement & Supply Chain

- Issue tender packages

- Evaluate & award subcontracts

- Order long-lead items

- Secure plant hire

- Maintain procurement schedule

- Review subcontractor RAMS

8. Design Development

- Develop Stage 4/5 drawings

- Coordinate workshops

- Obtain client/landlord approvals

- Manage samples

- Track design info

9. Mobilisation & Site Establishment

- Agree program & access

- Complete pre-start H&S briefing

- Set up hoarding, welfare

- Coordinate logistics

- Display statutory notices

- Complete surveys

10. Construction / Fit Out Phase

- Daily site management

- Weekly site meetings

- Track costs & variations

- Quality control checks

- Manage plant hire & logistics

- H&S compliance

- Coordinate inspections

11. Quality & Progress Monitoring

- Staged inspections

- Weekly photo reports

- Manage variations

- Update program

12. Testing & Commissioning

- Witness M&E tests

- Arrange client demos

- Prepare O&M manuals

- Submit as-builts

13. Client Inspections & Snagging

- Internal snagging

- Client inspections

- Complete de-snagging

- Practical completion certificate

14. Project Completion

- Provide O&M manuals

- Agree final account

- Handover keys & docs

- Secure landlord sign-off

- Remove site setup

- Post-completion review

- Issue final invoice

15. Defects Period / Aftercare

- Log & resolve defects

- End-of-DLP inspection

- Issue final sign-off

16. Project Close Out

- Archive project files

- Update company portfolio

- Record lessons learned

Ongoing Considerations

- ESG compliance

- Workforce welfare

- H&S culture

- Data security

- Client relationships